## Slide 1: Project conclusions
Team RadCats
This Photo by Unknown Author is licensed under CC BY-SA

## Slide 2: Did we fulfill the proposition?
ANSWER: Kinda? 🤔
While we were able to create a mostly functional web application that contains data sets about Seattle current and historical rental data, we didn’t create a web application with all aspects of our initial value proposition due to team changes that occurred throughout the semester.

## Slide 3: INITIAL VALUE PROPOSITION
AboutSeattle is a web application that combines multiple datasets to provide:
  a detailed description of the current rental market,
  predict high-level housing trends,
  and recommend neighborhoods based on user input,
for people who live in or want to live in the city and other Seattle stakeholders, who are unhappy with current alternatives and the amount of legwork involved in searching for housing.
What We Will Deliver This Semester: This semester we plan to deliver high level Seattle rental price trend projection by area and provide recommendations of neighborhoods based on users' inputs such as the range of rental price, age of community, transit options, and commuting time/distances.

## Slide 4: What we created
What we actually delivered is a web application that users can use to find:
  historical rental price,
  forecasted growth rate in the next year,
  and crime information by providing a zip code to the app.

## Slide 5: Edited UML Diagram
Thing we changed:
  Removed the Permits related tables and data, and
  Removed the Residents related tables and data.

## Slide 6: What went well?
Overcame scheduling issues, team structure changes, and team and project management issues
Created a functional app
Used improved internal communication utilizing current technologies, e.g. Messenger, TeamViewer
Continued to improve communication and team management up until the end.

## Slide 7: What would you do differently?
Improve team/project management from the beginning
Clearly define roles and responsibilities at each milestone
Look over each milestone as early as possible
Periodically track progress

## Slide 8: What do you plan to do next?
If we have more time to work on this project, we would:
  Provide more functions in the web app
    Ex. Enable user to input a desired room size in square foot, and the app can return the forecasted rental price in total dollar amount for the desired room size
    Enable ability to get crime statistics or crimes by year.
  Beautify the web end with modern UX designs
  Add government capital investment by zip code.
  Provide a graphic view on a map with all available information by zip code.